MT5 ALGORITHMIC TRADING PLATFORM

Master System Architecture & Design Plan

Version 1.0  |  April 2026  |  Pre-Build Review Document

Purpose: Complete structured blueprint for review before any code is written.

Covers: Architecture · Data · Strategies · Backtesting · Forward Testing · Telegram · Logging · Risk · Build Order · Checklist

# 1. Executive Summary

This document is the complete pre-build master plan for a self-hosted MetaTrader 5 algorithmic trading platform. It defines every architectural decision, module boundary, data requirement, and quality rule before a single line of code is written. The intent is that any technical reviewer — human or AI — can assess completeness and correctness from this document alone.

## 1.1  What We Are Building

- A Python-based trading research and execution platform connected to MetaTrader 5

- A strategy testing pipeline covering backtesting, walk-forward optimisation, and live paper trading

- A real-time Telegram bot for trade notifications and remote bot control

- A PostgreSQL database that logs every event, trade, signal, and health check

- An APScheduler-driven automation layer that runs 24/7 on a local Windows PC

- A Phase 2 FastAPI web dashboard (planned, not built in Phase 1)

## 1.2  What We Are NOT Building Yet

- A web dashboard (Phase 2)

- WhatsApp integration (deferred — Telegram only)

- TradingView webhook integration (optional Phase 2 addition)

- Live real-money execution (only after demo validation passes all thresholds)

## 1.3  Core Principle

No strategy touches live money until it has passed three gates:

Gate 1 — Backtest (In-Sample + Out-of-Sample) with walk-forward validation

Gate 2 — Paper trading on demo account for a minimum of 2–4 weeks

Gate 3 — Manual review and explicit promotion to live mode

# 2. System Architecture

## 2.1  High-Level Architecture

The system is structured into five distinct layers. Each layer has a single responsibility and communicates only through defined interfaces (the database or explicit function calls):

| Layer | Responsibility |
| --- | --- |
| 1. Data Layer | Ingest, clean, store, and serve market data to all other layers |
| 2. Strategy Engine | Define, register, and execute trading strategies in a standard interface |
| 3. Execution Layer | Connect to MT5, send orders, manage positions, sync state |
| 4. Logging & Monitoring | Write every event to PostgreSQL; run health checks and heartbeats |
| 5. Notification Layer | Route events to Telegram; receive and process inbound commands |

## 2.2  Component Map

Your Windows PC (runs 24/7)

[ MT5 Terminal ] ◄──► [ Bot Engine ]  ◄──►  [ Strategy Registry ]

│                   [ Risk Manager    ]

│                   [ Signal Engine   ]

│                   [ Order Executor  ]

▼

[ PostgreSQL DB ]

strategies | signals | trades

positions | bot_health | commands

daily_summary | backtest_runs

│

┌────────────────────┼──────────────┐

▼                    ▼              ▼

[ Notification Router ]  [ Scheduler ]  [ FastAPI — Phase 2 ]

│

[ Telegram Bot API ]

│

Your Phone 📱 (two-way)

## 2.3  Operating Modes

The bot engine runs in one of three modes. The codebase is identical across all three — only the mode flag and account connection change:

| Mode | Description |
| --- | --- |
| BACKTEST | Runs strategy against historical OHLCV data in the database. No live MT5 connection required. Outputs full metrics scorecard. |
| PAPER (Demo) | Connects to MT5 demo account. Executes real orders on demo. All events logged and notified via Telegram. Runs 24/7. |
| LIVE | Connects to MT5 live account. Only promoted strategies with validated demo results. Identical code to PAPER mode. |

# 3. Project Folder Structure

Every module has a defined home. No code is written outside this structure:

trading_platform/

├── config/

│   ├── config.yaml              ← All settings (MT5, DB, Telegram, risk thresholds)

│   └── strategies.yaml          ← Strategy parameter definitions

├── data/

│   ├── ingestion.py             ← Pull OHLCV from MT5 into DB

│   ├── cleaner.py               ← Handle gaps, bad ticks, holiday removal

│   ├── resampler.py             ← Derive H1/H4/D1 from M1 source data

│   └── db_client.py             ← PostgreSQL connection & query helpers

├── strategies/

│   ├── base_strategy.py         ← Abstract base class all strategies inherit

│   ├── ma_crossover.py          ← Example: Moving Average Crossover

│   ├── rsi_bounce.py            ← Example: RSI Mean Reversion

│   └── registry.py              ← Strategy loader and registry

├── backtesting/

│   ├── engine.py                ← Bar-by-bar backtest simulation

│   ├── walk_forward.py          ← Walk-forward optimisation runner

│   ├── metrics.py               ← Full scorecard calculation (20+ metrics)

│   └── report.py                ← Save backtest results to DB + generate summary

├── forward_test/

│   ├── paper_engine.py          ← Paper trading loop (MT5 demo)

│   └── signal_checker.py        ← Runs every 15 min, checks strategy signals

├── mt5_bridge/

│   ├── connector.py             ← MT5 login, connection management

│   ├── data_feed.py             ← Live tick and OHLCV feed from MT5

│   ├── order_manager.py         ← Send, modify, close orders

│   └── account.py               ← Balance, equity, margin queries

├── risk/

│   ├── manager.py               ← Pre-trade checks (drawdown, position limits)

│   └── regime_detector.py       ← Detect trending/ranging/volatile market state

├── notifications/

│   ├── telegram_bot.py          ← Outbound messages + inbound command handler

│   ├── router.py                ← Decides what to send and when

│   └── templates.py             ← All message format templates

├── scheduler/

│   └── jobs.py                  ← All APScheduler job definitions

├── logging_/

│   ├── event_logger.py          ← Write all events to DB

│   └── health_monitor.py        ← Heartbeat and MT5 connection checks

├── dashboard/                   ← Phase 2 only (empty for now)

├── logs/                        ← Flat file logs as backup to DB

├── tests/

│   ├── test_mt5_bridge.py

│   ├── test_strategy_engine.py

│   ├── test_backtesting.py

│   └── test_notifications.py

├── scripts/

│   ├── setup_db.py              ← Create all DB tables from scratch

│   ├── run_backtest.py          ← CLI: run a backtest for a strategy

│   └── run_paper.py             ← CLI: start paper trading session

├── requirements.txt

└── README.md

# 4. Technology Stack

| Component | Technology & Rationale |
| --- | --- |
| Language | Python 3.11+ — best ecosystem for trading, data, and MT5 integration |
| MT5 Bridge | MetaTrader5 (official Python library) — direct connection to running MT5 terminal on Windows |
| Backtesting (speed) | VectorBT — vectorised numpy-based engine; ideal for parameter sweeps and large datasets |
| Backtesting (validation) | Backtrader — event-driven simulation for cross-validating VectorBT results |
| Data & Storage | PostgreSQL — robust time-series queries, full ACID compliance, handles years of tick data |
| ORM / DB Client | psycopg2 + custom db_client — lightweight, no ORM overhead for performance-critical queries |
| Data Manipulation | Pandas + NumPy — industry standard; both required by VectorBT anyway |
| Technical Indicators | pandas-ta — 130+ indicators, pandas-native, fast and well-maintained |
| Scheduling | APScheduler — mature, supports cron and interval jobs, runs in-process |
| Telegram | python-telegram-bot (v20+) — async, official wrapper for Telegram Bot API |
| Config Management | PyYAML — human-readable config.yaml; all secrets in environment variables |
| Logging | Python logging module → file + DB; structured JSON logs for machine parsing |
| Testing | pytest — unit and integration tests for all modules |
| Phase 2 API | FastAPI — async, auto-docs, ideal for dashboard backend |
| Phase 2 Frontend | React or Streamlit — TBD in Phase 2 planning |
| OS Requirement | Windows 10/11 — MT5 terminal only runs natively on Windows |

# 5. Database Schema

## 5.1  Table Overview

| Table | Purpose |
| --- | --- |
| strategies | Registry of all defined strategies with version history and current status |
| backtest_runs | Full record of every backtest: params, date range, all metrics, scorecard |
| signals | Every signal generated (buy/sell/hold) including all indicator values at that bar |
| trades | Every executed trade: entry, exit, P&L, slippage, swap, commission, reason |
| positions | Snapshot of currently open positions, synced every 5 minutes |
| bot_health | Heartbeat logs, MT5 connection status, error logs, system metrics |
| daily_summary | Rolled-up daily performance per strategy: P&L, win rate, drawdown |
| commands | Control bus: inbound commands from Telegram queued here for bot to process |
| market_data | Historical OHLCV data: pair, timeframe, timestamp, O/H/L/C/V, spread |
| regime_log | Market regime classification per pair per hour (trending/ranging/volatile) |

## 5.2  Key Field Definitions — trades table

The trades table is the most critical. Every field must be populated on every record:

- trade_id — UUID primary key

- strategy_id — foreign key to strategies table

- mode — BACKTEST | PAPER | LIVE

- pair — e.g. EURUSD

- direction — BUY | SELL

- lot_size — actual lot size executed

- entry_price, exit_price — actual filled prices (not signal prices)

- expected_entry — signal price (for slippage calculation)

- slippage_pips — entry_price minus expected_entry in pips

- tp_price, sl_price — take profit and stop loss levels

- open_time, close_time — UTC timestamps

- duration_seconds — computed from open/close time

- gross_pnl, net_pnl — before and after costs

- spread_cost, swap_cost, commission_cost — all cost components

- close_reason — TP_HIT | SL_HIT | SIGNAL_REVERSAL | MANUAL | DRAWDOWN_PAUSE

- mt5_ticket — MT5 order ticket number (for reconciliation)

# 6. Data Layer

## 6.1  Data Source

Primary source: MetaTrader5 Python library — pulls historical OHLCV directly from the connected broker's data server. All data stored locally in PostgreSQL. No external paid data providers required for Phase 1.

## 6.2  Instruments Covered

| Category | Instruments |
| --- | --- |
| Forex Majors (required) | EURUSD, GBPUSD, USDJPY, USDCHF, AUDUSD, USDCAD, NZDUSD |
| Forex Minors (optional) | EURGBP, EURJPY, GBPJPY |
| Commodities | XAUUSD (Gold) — distinct behaviour, high volatility, useful diversifier |
| Indices (if available) | US30, SPX500, NAS100 — broker-dependent |

## 6.3  Timeframes

| Timeframe | Storage & Use |
| --- | --- |
| M1 (1 min) | SOURCE OF TRUTH — all data stored at M1 level |
| M5, M15, H1 | Derived from M1 via resampler.py — intraday strategies |
| H4, D1 | Derived from M1 — swing and position strategies |

## 6.4  Historical Depth

- Minimum: 2 years (basic cycle coverage)

- Target: 5 years (bull, bear, and ranging market exposure)

- Ideal: 10 years (2015–2025 — covers COVID, multiple crises, rate cycles)

- MT5 provides up to 10 years for most major pairs — use all available

## 6.5  Data Quality Rules

- Gaps — identify and exclude market closures, bank holidays from calculations

- Spread data — historical spread stored per bar for realistic backtest costs

- Rollover/Swap — overnight swap rates stored for positions held > 1 day

- No zero-spread assumptions — realistic costs applied in all modes

- Data validation on ingest — reject bars with zero volume or OHLC violations (High < Low etc.)

## 6.6  Backtest Data Splits

In-Sample (IS)         70% of historical data  — used to develop and optimise strategy parameters

Out-of-Sample (OOS)    20% of historical data  — used to validate (never touched during optimisation)

Forward Test           10% most recent + live  — final real-world confirmation

A strategy must show consistent, comparable results across all three splits to be promoted.

# 7. Strategy Engine

## 7.1  Strategy Categories

Every strategy built must be tagged with one of these categories. The tag determines which market regime the strategy is permitted to run in, and which backtest data periods are relevant for validation:

| Category | Description & Regime |
| --- | --- |
| Trend Following | MA crossovers, breakouts, channel trading. Best in ADX > 25 trending markets. |
| Mean Reversion | RSI extremes, Bollinger Band bounces, z-score reversion. Best in ADX < 20 ranging markets. |
| Momentum | Rate of change, MACD divergence. Works in both but requires confirmation. |
| Volatility Based | ATR breakouts, volatility expansion plays. Regime-agnostic but size accordingly. |
| Session Based | London open, NY overlap, Asian range strategies. Time-filtered entries only. |
| News / Event Based | Economic calendar-driven. Specific to high-impact release windows. |
| Multi-Timeframe | Signal on H4, entry trigger on M15. Requires multi-TF data pipeline. |

## 7.2  Strategy Base Class Interface

Every strategy must implement this standard interface. This is non-negotiable — it ensures any strategy can be dropped into the backtester or live engine without modification:

- __init__(params: dict) — Accept parameters from config; no hardcoded values

- generate_signals(data: DataFrame) → DataFrame — Return dataframe with signal column (1 = buy, -1 = sell, 0 = hold)

- get_parameters() → dict — Return current parameter set (for logging and optimisation)

- get_metadata() → dict — Return name, category, regime, timeframe, pairs

- validate_params() → bool — Validate parameter ranges before running

## 7.3  Market Regime Detection

A regime filter runs before every signal check. Strategies only execute signals when the current regime matches their tagged regime:

- Trending — ADX > 25 on the strategy's primary timeframe

- Ranging — ADX < 20

- High Volatility — ATR > 1.5x its 20-period average

- Low Volatility — ATR < 0.5x its 20-period average

- Regime is computed per pair per hour and logged to the regime_log table

## 7.4  Strategy Promotion Thresholds

A strategy must meet ALL of these to be promoted from backtest to paper trading:

| Metric | Minimum Threshold |
| --- | --- |
| Sharpe Ratio (annualised) | > 1.0 (ideally > 1.5) |
| Profit Factor | > 1.4 |
| Max Drawdown | < 20% |
| Win Rate | > 45% (lower is fine if avg win >> avg loss) |
| Minimum Trades | > 100 trades in backtest period |
| Out-of-Sample consistency | OOS Sharpe within 30% of IS Sharpe |
| Walk-Forward consistency | Profitable in > 70% of walk-forward windows |

# 8. Backtesting Engine

## 8.1  Simulation Rules — Non-Negotiable

These rules prevent the most common backtest failure modes:

Bar-by-bar simulation only — indicators calculated at each bar using only past data

No look-ahead bias — future data is never accessible during simulation

Realistic costs on every trade — spread + slippage + swap + commission

Slippage model — assume 1–3 pip slippage on entry for fast-moving markets

No partial fills — assume full fill or no fill (conservative)

## 8.2  Walk-Forward Optimisation

Standard backtesting on a single date range produces overfitted results. Walk-forward optimisation rolls a training window forward and tests on each subsequent out-of-sample period:

- Training window — e.g. 24 months

- Test window — e.g. 6 months

- Step size — e.g. 6 months (windows overlap)

- Minimum windows — 4 windows required for statistical relevance

- Result — a strategy passes if profitable in > 70% of test windows

## 8.3  Full Metrics Scorecard

Every backtest run outputs all of these metrics and saves them to the backtest_runs table:

Returns

- Total Return %

- Annualised Return %

- Monthly Return breakdown (best/worst/average month)

Risk

- Maximum Drawdown % and duration (days to recover)

- Average Drawdown % across all drawdown periods

- Value at Risk (VaR 95%) — expected worst-case daily loss

Risk-Adjusted

- Sharpe Ratio (annualised) — return per unit of total risk

- Sortino Ratio — like Sharpe but only penalises downside volatility

- Calmar Ratio — annualised return divided by maximum drawdown

Trade Quality

- Win Rate % and Loss Rate %

- Profit Factor — gross profit divided by gross loss

- Average Win $ and Average Loss $ — realised reward:risk ratio

- Expectancy — average expected $ profit per trade

- Maximum consecutive losses — psychological and risk planning metric

- Average trade duration

- Total trades, total cost (spread + swap + commission)

Consistency

- Monthly profitability — how many months were profitable out of total

- Strategy correlation score — if running multiple strategies

# 9. Forward Testing & Live Execution

## 9.1  Forward Test Rules

- Minimum 2–4 weeks on demo before any live promotion

- Uses identical bot engine code to live — no separate paper trading codebase

- All signals, fills, and outcomes logged to DB identically to live

- Telegram notifications active — you see every trade as if it were live

- Weekly review report compared against backtest expectations

- Forward test fails if drawdown exceeds 50% of backtest max drawdown

## 9.2  Strategy Lifecycle

1. Strategy coded  →  unit tested

2. Backtest run (IS + OOS + Walk-Forward)

3. Metrics scorecard evaluated against thresholds

4. If PASS → deployed to paper trading (demo MT5)

5. Paper trading runs minimum 2–4 weeks, fully logged

6. Weekly review: is live behaviour matching backtest model?

7. If PASS → manual promotion to LIVE mode (explicit flag change)

8. Live execution begins → continuous monitoring via Telegram

9. Weekly reassessment → tweak parameters → back to step 2 if needed

## 9.3  Live Execution Safeguards

- Hard drawdown limit — strategy auto-pauses if max drawdown hit; Telegram alert sent immediately

- Warning drawdown level — Telegram warning sent at 80% of hard limit

- Maximum concurrent positions — configurable per strategy and globally

- Maximum lot size — enforced by risk manager before every order

- MT5 margin check — pre-trade margin available check before every order

- Rejected order handling — all MT5 rejections logged with reason code; Telegram alert sent

- Emergency close — /closeall Telegram command closes all open positions immediately

# 10. Risk Management

## 10.1  Pre-Trade Checks (run before every order)

- Is the strategy active (not paused or in drawdown limit)?

- Is the current market regime compatible with this strategy type?

- Is the calculated lot size within the strategy maximum?

- Does the trade stay within global maximum concurrent positions?

- Is there sufficient margin available in the MT5 account?

- Is spread currently within acceptable range for this pair? (avoid wide spread periods)

- Is it within permitted trading hours for this strategy?

## 10.2  Risk Parameters — Config-Driven

All risk parameters are defined in config.yaml. No hardcoded values in any module:

| Parameter | Example Value & Description |
| --- | --- |
| max_drawdown_warning_% | 12.0 — sends Telegram warning, continues trading |
| max_drawdown_hard_% | 15.0 — auto-pauses strategy, closes open positions, sends alert |
| max_lot_size | 1.0 — absolute ceiling on any single trade lot size |
| max_concurrent_positions | 5 — across all strategies combined |
| max_spread_pips | 3.0 — skip trade if spread exceeds this |
| heartbeat_timeout_sec | 600 — seconds before heartbeat loss alert fires |
| risk_per_trade_% | 1.0 — % of account balance risked per trade (for lot sizing) |

## 10.3  Strategy Correlation Monitoring

The system tracks correlation between active strategies monthly. If two strategies show correlation above 0.7, a Telegram warning is sent — they are effectively the same risk taken twice. Action: review and pause the weaker performing strategy.

# 11. Telegram Integration

## 11.1  Architecture

The Telegram bot runs as an async background service alongside the bot engine. Notifications are non-blocking — if Telegram is unreachable, the bot continues trading. The router writes failed notifications to the DB for retry.

## 11.2  Outbound Notification Events

| Event | Priority & Trigger |
| --- | --- |
| Trade Opened | Immediate — every trade entry in PAPER or LIVE mode |
| Trade Closed | Immediate — every trade exit with P&L, reason, and running total |
| Drawdown Warning | Immediate — when drawdown crosses warning threshold |
| Drawdown Hard Limit | Immediate — strategy auto-paused, all positions closed |
| Heartbeat Lost | Immediate — bot unresponsive for > timeout seconds |
| MT5 Connection Lost | Immediate — MT5 terminal disconnected |
| Order Rejected | Immediate — MT5 rejected an order with reason code |
| Daily Summary | Scheduled — configurable time (default 6:00 PM) |
| Weekly Report | Scheduled — configurable day/time (default Monday 8:00 AM) |
| Strategy Promoted | Immediate — when a strategy is moved to live mode |
| Bot Started / Stopped | Immediate — system start and graceful shutdown events |

## 11.3  Inbound Commands

| Command | Action |
| --- | --- |
| /status | Current open positions, running P&L, MT5 connection status |
| /balance | Account balance, equity, margin used, free margin |
| /trades [n] | Last n trades with outcome (default 5) |
| /positions | All currently open positions with unrealised P&L |
| /report | Generate and send today's summary immediately |
| /strategies | List all strategies with mode, status, and today's P&L |
| /pause [name] | Pause a strategy — no new trades taken |
| /resume [name] | Resume a paused strategy |
| /closeall | Emergency — close all open positions across all strategies |
| /close [pair] | Close all open positions on a specific currency pair |
| /setlot [name] [size] | Update lot size for a strategy (written to DB command bus) |
| /mode | Show current operating mode (DEMO or LIVE) |
| /health | Full system health check: MT5, DB, scheduler, last heartbeat |
| /logs [n] | Last n log entries from bot_health table |
| /help | Display all available commands |

## 11.4  Setup Steps

- Message @BotFather on Telegram → /newbot → give it a name → receive Bot Token

- Message your new bot → call Telegram API to retrieve your Chat ID

- Add Bot Token and Chat ID to config.yaml (never hardcoded in source)

- Run demo test: trigger a paper trade and confirm message received on phone

- Test inbound command: send /status and confirm bot responds correctly

# 12. Scheduler & Automation

## 12.1  Scheduled Jobs

| Job | Frequency & Description |
| --- | --- |
| Heartbeat check | Every 60 seconds — write alive ping to bot_health; alert if missed |
| MT5 connection check | Every 60 seconds — verify MT5 terminal is connected |
| Position sync | Every 5 minutes — pull open positions from MT5, reconcile with DB |
| Signal check | Every 15 minutes — run generate_signals() for all active strategies |
| P&L roll-up | Every 1 hour — compute hourly P&L stats per strategy |
| Regime detection | Every 1 hour — classify market regime per pair, log to regime_log |
| Data ingest | Daily at midnight — pull latest OHLCV data from MT5 into DB |
| Daily summary | Configurable (default 6:00 PM) — send Telegram daily report |
| Weekly report | Configurable (default Mon 8:00 AM) — send Telegram weekly report |
| DB cleanup | Sunday midnight — archive logs older than 90 days, vacuum DB |
| Correlation check | Monthly — compute strategy correlation matrix, alert if > 0.7 |

## 12.2  Graceful Shutdown

The scheduler supports graceful shutdown: on SIGTERM or keyboard interrupt, it completes in-flight jobs, logs shutdown event, sends Telegram notification, and exits cleanly. No trades are left in an ambiguous state.

# 13. Logging & Monitoring

## 13.1  Logging Principle

Nothing is ephemeral. Every decision the bot makes has a logged reason.

Even signals that do NOT trigger a trade are logged — with the reason they were skipped.

This creates a complete audit trail for every reassessment session.

## 13.2  Log Levels

| Level | When Used |
| --- | --- |
| DEBUG | Detailed calculation steps — written to file only, not DB |
| INFO | Normal events: signal generated, trade opened/closed, heartbeat |
| WARNING | Non-critical issues: spread too wide (skipped trade), drawdown warning |
| ERROR | Recoverable errors: MT5 order rejected, DB write failure with retry |
| CRITICAL | System failures: MT5 disconnected, DB unreachable, heartbeat lost |

## 13.3  Weekly Reassessment Process

Every week, the system generates a Strategy Performance Report. This is the primary tool for deciding what to tweak:

- Each active strategy: P&L, drawdown, win rate for the week

- Comparison against backtest expectations — is it performing as modelled?

- Anomaly flags: signals not filled, unusual slippage, clustered losses on specific days

- Strategy status: On Track | Needs Review | Auto-Paused

- Recommendation: continue | adjust parameters | run new backtest | retire

# 14. Configuration File Structure

All settings in a single config.yaml. Secrets (passwords, tokens) are loaded from environment variables — never stored in the config file or committed to version control:

telegram:

bot_token: ${TELEGRAM_BOT_TOKEN}          # env var

chat_id: ${TELEGRAM_CHAT_ID}               # env var

alerts_enabled: true

daily_summary_time: '18:00'

weekly_report_day: monday

weekly_report_time: '08:00'

mt5:

account: ${MT5_ACCOUNT}                    # env var

password: ${MT5_PASSWORD}                  # env var

server: 'YourBroker-Demo'

mode: demo                                  # demo | live

risk:

max_drawdown_warning_pct: 12.0

max_drawdown_hard_pct: 15.0

max_lot_size: 1.0

max_concurrent_positions: 5

max_spread_pips: 3.0

risk_per_trade_pct: 1.0

heartbeat_timeout_sec: 600

database:

host: localhost

port: 5432

name: trading_platform

user: ${DB_USER}                           # env var

password: ${DB_PASSWORD}                   # env var

scheduler:

heartbeat_interval_sec: 60

signal_check_interval_sec: 900

position_sync_interval_sec: 300

data_ingest_time: '00:00'

# 15. Phase 1 Build Order

Strict sequential order. Each step produces a working, testable deliverable before the next begins:

| Step | Module | Deliverable | Depends On |
| --- | --- | --- | --- |
| 01 | Project Setup | Folder structure, requirements.txt, config.yaml template, .env setup, PostgreSQL installed | None |
| 02 | Database Schema | All tables created via setup_db.py script. Schema validated. | Step 01 |
| 03 | MT5 Bridge — Connection | connector.py: MT5 login, connection test, graceful disconnect | Step 01 |
| 04 | MT5 Bridge — Data Feed | data_feed.py: pull historical OHLCV for EURUSD M1, store to DB | Steps 02, 03 |
| 05 | Data — Resampler | resampler.py: derive M5, M15, H1, H4, D1 from M1 data in DB | Step 04 |
| 06 | Telegram — Outbound | telegram_bot.py: send test message. Confirm receipt on phone. | Step 01 |
| 07 | Telegram — Inbound | Command handler: /status, /health, /help working and returning data | Steps 02, 06 |
| 08 | Logging & Health Monitor | event_logger.py + health_monitor.py: heartbeat writing to DB every 60s | Steps 02, 06 |
| 09 | Strategy Base Class | base_strategy.py: abstract interface. Unit tests pass. | Step 01 |
| 10 | Strategy 1 — MA Crossover | ma_crossover.py: implements base class. Signals generated on test data. | Step 09 |
| 11 | Backtesting Engine | engine.py: bar-by-bar sim on MA Crossover. Metrics scorecard output to console. | Steps 05, 10 |
| 12 | Walk-Forward Module | walk_forward.py: 4+ windows on MA Crossover. Results logged to DB. | Step 11 |
| 13 | Risk Manager | manager.py: pre-trade checks all pass. Unit tests cover all edge cases. | Step 02 |
| 14 | Regime Detector | regime_detector.py: ADX/ATR classification per pair. Logs to regime_log. | Steps 05, 02 |
| 15 | Paper Trading Engine | paper_engine.py: MA Crossover running on MT5 demo. Trades executing. | Steps 03, 07, 08, 13, 14 |
| 16 | Notification Router | router.py: trade open/close Telegram messages flowing end-to-end on demo. | Steps 07, 15 |
| 17 | Scheduler — All Jobs | jobs.py: all scheduled jobs running. System operates fully automated. | All previous |
| 18 | Strategy 2 | rsi_bounce.py: second strategy through full pipeline. Comparison report generated. | Steps 10–17 |
| 19 | Full System Test | End-to-end test on demo: signals, trades, notifications, daily summary, /closeall command. | All previous |
| 20 | Phase 1 Complete | README.md updated. All tests pass. System ready for extended demo run. | Step 19 |

# 16. Phase 2 Roadmap (Planned — Not Built Yet)

| Phase 2 Feature | Description |
| --- | --- |
| FastAPI Backend | REST API exposing all DB data — trades, positions, strategies, metrics, logs |
| Web Dashboard | React or Streamlit frontend — strategy performance charts, trade history, live P&L |
| Interactive Charts | Equity curves, drawdown charts, monthly heatmaps using Plotly / Lightweight Charts |
| Strategy Manager UI | Pause, resume, promote, and retire strategies from the browser |
| Backtest Runner UI | Configure and launch backtests from the dashboard; results displayed visually |
| TradingView Webhooks | Optional: receive Pine Script signals via webhook as an additional signal source |
| Multi-User Auth | Basic login for dashboard access if hosted on network or VPN |
| Remote Access | VPN or Tailscale setup for accessing dashboard and Telegram bot remotely |
| Alert Customisation | Configure notification thresholds and types from dashboard UI |

# 17. Pre-Build Completeness Checklist

This checklist is intended for review by a human or AI assessor. Every item must be marked Defined or explicitly acknowledged as Optional/Deferred before code is written.

## 17.1  Architecture & Structure

| Component / Item | Status | Notes / Details |
| --- | --- | --- |
| System architecture (layers defined) | ✅ Defined | 5 layers: Data, Strategy, Execution, Logging, Notification |
| Component map and boundaries | ✅ Defined | Section 2.2 — each component has a single responsibility |
| Operating modes (Backtest/Paper/Live) | ✅ Defined | Section 2.3 — identical codebase, mode flag controls behaviour |
| Folder structure | ✅ Defined | Section 3 — full directory tree with file-level descriptions |
| Phase 1 vs Phase 2 scope boundary | ✅ Defined | Dashboard and TradingView deferred to Phase 2 |

## 17.2  Technology Stack

| Component / Item | Status | Notes / Details |
| --- | --- | --- |
| Python version | ✅ Defined | Python 3.11+ |
| MT5 library | ✅ Defined | Official MetaTrader5 Python package |
| Backtesting library | ✅ Defined | VectorBT (speed) + Backtrader (validation) |
| Database | ✅ Defined | PostgreSQL with psycopg2 |
| Indicators library | ✅ Defined | pandas-ta (130+ indicators, pandas-native) |
| Scheduling | ✅ Defined | APScheduler |
| Telegram library | ✅ Defined | python-telegram-bot v20+ (async) |
| Config management | ✅ Defined | PyYAML + environment variables for secrets |
| OS requirement | ✅ Defined | Windows 10/11 (MT5 terminal requirement) |
| Testing framework | ✅ Defined | pytest |

## 17.3  Data Layer

| Component / Item | Status | Notes / Details |
| --- | --- | --- |
| Data source | ✅ Defined | MT5 Python library from connected broker |
| Instruments covered | ✅ Defined | 7 major pairs + Gold + optional indices |
| Base timeframe (source of truth) | ✅ Defined | M1 — all higher TFs derived from this |
| Historical depth target | ✅ Defined | 10 years where available |
| Data quality rules | ✅ Defined | Gap handling, spread storage, validation on ingest |
| Backtest data split | ✅ Defined | 70% IS / 20% OOS / 10% Forward |
| Spread and cost data | ✅ Defined | Historical spread stored per bar |
| Swap/rollover data | ✅ Defined | Stored for positions held overnight |

## 17.4  Strategy Engine

| Component / Item | Status | Notes / Details |
| --- | --- | --- |
| Strategy categories defined | ✅ Defined | 7 categories with regime tags |
| Base strategy interface | ✅ Defined | 5 required methods — standard contract |
| Market regime detection | ✅ Defined | ADX + ATR based, logged per pair per hour |
| Strategy promotion thresholds | ✅ Defined | 7 metrics with minimum values defined |
| Strategy correlation tracking | ✅ Defined | Monthly check, alert if > 0.7 |
| Strategy version history | ✅ Defined | strategies table tracks all parameter changes |
| Initial strategies planned | ✅ Defined | MA Crossover (Step 10) + RSI Bounce (Step 18) |

## 17.5  Backtesting Engine

| Component / Item | Status | Notes / Details |
| --- | --- | --- |
| Simulation method | ✅ Defined | Bar-by-bar only — no look-ahead bias |
| Cost model | ✅ Defined | Spread + slippage + swap + commission per trade |
| Walk-forward optimisation | ✅ Defined | Section 8.2 — minimum 4 windows |
| Full metrics scorecard | ✅ Defined | 20+ metrics across returns, risk, trade quality |
| Results storage | ✅ Defined | backtest_runs table in PostgreSQL |
| Slippage model | ✅ Defined | 1–3 pip buffer applied on entry |
| Overfitting prevention | ✅ Defined | OOS split + walk-forward consistency requirement |

## 17.6  Risk Management

| Component / Item | Status | Notes / Details |
| --- | --- | --- |
| Pre-trade check list | ✅ Defined | 7 checks run before every order |
| Drawdown warning level | ✅ Defined | Configurable % — sends Telegram warning |
| Drawdown hard limit | ✅ Defined | Configurable % — auto-pauses strategy |
| Lot size limits | ✅ Defined | Max lot size in config, risk % per trade |
| Max concurrent positions | ✅ Defined | Global cap in config |
| Spread filter | ✅ Defined | Skip trade if spread > max_spread_pips |
| Emergency close command | ✅ Defined | /closeall via Telegram |
| Margin check | ✅ Defined | Pre-trade margin available verification |

## 17.7  Telegram Integration

| Component / Item | Status | Notes / Details |
| --- | --- | --- |
| Bot setup process | ✅ Defined | BotFather → Token → Chat ID → config |
| Outbound event list | ✅ Defined | 11 event types with priority defined |
| Inbound command list | ✅ Defined | 15 commands fully specified |
| Message templates | ✅ Defined | Full format defined for all trade events |
| Non-blocking design | ✅ Defined | Telegram failure does not stop trading |
| Failed notification retry | ✅ Defined | Written to DB for retry |
| Two-way command bus | ✅ Defined | Commands table in DB — bot polls and executes |
| Demo test procedure | ✅ Defined | End-to-end test specified in build Step 16 |
| WhatsApp | ⚠️ Optional | Deferred — Telegram only for Phase 1 |
| TradingView webhooks | ⚠️ Optional | Deferred — optional Phase 2 addition |

## 17.8  Logging & Monitoring

| Component / Item | Status | Notes / Details |
| --- | --- | --- |
| Database tables defined | ✅ Defined | 10 tables — Section 5 |
| trades table fields | ✅ Defined | 16 fields — fully specified in Section 5.2 |
| Heartbeat mechanism | ✅ Defined | Every 60s to bot_health table + Telegram alert if lost |
| Log levels defined | ✅ Defined | DEBUG / INFO / WARNING / ERROR / CRITICAL |
| Signal logging (including skipped) | ✅ Defined | All signals logged regardless of execution |
| Weekly reassessment process | ✅ Defined | Section 13.3 — structured review process |
| Flat file backup logs | ✅ Defined | logs/ directory as secondary backup |
| DB cleanup / archival | ✅ Defined | Sunday midnight job — 90 day retention |

## 17.9  Scheduler & Automation

| Component / Item | Status | Notes / Details |
| --- | --- | --- |
| All scheduled jobs defined | ✅ Defined | 11 jobs in Section 12.1 |
| Job frequencies set | ✅ Defined | Configurable via config.yaml |
| Graceful shutdown | ✅ Defined | SIGTERM handling, Telegram notification on shutdown |
| Startup notification | ✅ Defined | Bot sends Telegram message on start |
| Windows Task Scheduler integration | 🔲 Pending | Needed to auto-start bot on PC reboot |

## 17.10  Configuration & Security

| Component / Item | Status | Notes / Details |
| --- | --- | --- |
| config.yaml structure | ✅ Defined | Section 14 — full template provided |
| Secrets in environment variables | ✅ Defined | Never in config file or source code |
| .env file excluded from version control | ✅ Defined | Must be in .gitignore |
| MT5 credentials handling | ✅ Defined | Environment variables only |
| Telegram token handling | ✅ Defined | Environment variables only |
| DB credentials handling | ✅ Defined | Environment variables only |
| Version control (Git) | 🔲 Pending | Repository setup not yet specified |

## 17.11  Testing

| Component / Item | Status | Notes / Details |
| --- | --- | --- |
| Testing framework | ✅ Defined | pytest |
| MT5 bridge tests | ✅ Defined | test_mt5_bridge.py planned in Step 03 |
| Strategy engine tests | ✅ Defined | test_strategy_engine.py — base class and strategies |
| Backtesting engine tests | ✅ Defined | test_backtesting.py — metrics validation |
| Notification tests | ✅ Defined | test_notifications.py — mock Telegram API |
| End-to-end system test | ✅ Defined | Build Step 19 — full demo run validation |
| CI/CD pipeline | ⚠️ Optional | Not planned for Phase 1 — manual test runs only |

# 18. Known Gaps & Deferred Decisions

The following items are acknowledged as intentionally deferred or requiring a decision before or during Phase 1 build:

| Item | Notes & Decision Required |
| --- | --- |
| Windows Task Scheduler setup | Needed to auto-restart bot after PC reboot. Procedure to be documented in README during Phase 1. |
| Git repository | Version control setup not specified. Recommendation: private GitHub or local Git repo before first code is written. |
| Broker selection | MT5 server name and demo account must be set up before Step 03. Any MT5 broker with a demo account works. |
| Data availability by broker | Not all brokers provide 10 years of M1 history. Verify before Step 04. |
| Index instruments availability | US30, SPX500, NAS100 depend on broker offering. Confirm before building data ingest for these. |
| Walk-forward window sizes | Example values provided (24m train / 6m test). Final values to be chosen per strategy during Step 12. |
| Live promotion process | Manual flag change specified. A formal checklist for live promotion to be written before any strategy reaches that stage. |
| Remote access to dashboard (Phase 2) | VPN or Tailscale required if accessing from outside home network. Not planned in Phase 1. |
| Backup strategy for PC downtime | If the PC goes offline, trades may stay open without monitoring. Consider: broker-side stop losses as mandatory safety net. |
| CI/CD and deployment | No pipeline planned for Phase 1. Manual deployment. Revisit in Phase 2. |

# 19. Reviewer Assessment Guide

This section is specifically for the reviewing agent or individual assessing this document for completeness and correctness before build begins.

## 19.1  Assessment Criteria

The reviewer should confirm the following:

- Every module in the folder structure (Section 3) has a corresponding entry in the build order (Section 15)

- Every database table listed in Section 5.1 has a clear purpose and at least one module that writes to it

- Every risk parameter in Section 10.2 is referenced in the config structure in Section 14

- Every Telegram outbound event in Section 11.2 has a corresponding trigger in the bot engine design

- Every Telegram inbound command in Section 11.3 has a defined action and the data to fulfil it exists in the DB schema

- The build order (Section 15) has no circular dependencies — each step's dependencies exist in prior steps

- The checklist in Section 17 has no unchecked ✅ items that have not been acknowledged as Optional or Pending

- All items in Section 18 (Known Gaps) are either acceptable deferrals or have a clear resolution path

## 19.2  Red Flags to Check

Any module that has no corresponding DB table to log its output

Any DB table that has no module writing to it

Any build step with a dependency on a step that comes after it

Any risk parameter mentioned in the text but missing from the config template

Any Telegram command that requires data not captured in the DB schema

Any strategy metric in the scorecard that cannot be computed from the trades table fields

## 19.3  Sign-Off Statement

Upon completion of review, the assessor should confirm:

[ ] Architecture is complete and internally consistent

[ ] Data layer covers all requirements of the strategy and backtesting engines

[ ] Database schema supports all logging, monitoring, and reporting requirements

[ ] Risk management layer is sufficient for safe demo and live operation

[ ] Telegram integration is fully specified (inbound and outbound)

[ ] Build order is sequential with no unresolved dependencies

[ ] All deferred items are acknowledged and acceptable for Phase 1

[ ] System is ready to proceed to code

Reviewed by: _______________________________   Date: ________________

Assessment outcome:  [ ] APPROVED — proceed to build     [ ] REVISIONS REQUIRED

END OF DOCUMENT — MT5 Algorithmic Trading Platform — Master System Plan v1.0