TradePanel Documentation

Agent Handover & Implementation Guide

May 2026

# 1. OVERVIEW

This document outlines 11 critical documentation gaps in the TradePanel project and provides step-by-step implementation instructions for each.

## Purpose

Enable fast onboarding of new team members (reduce from 1-2 weeks to 3-5 days)

Provide operational runbooks for incident response

Standardize strategy development and testing

Enable confident production deployment

## Priority Timeline

Phase 1 (Week 1) — HIGH: API, Database Schema, Deployment (BLOCKS PRODUCTION)

Phase 2 (Week 2) — MEDIUM-HIGH: Strategy Dev, Testing, Configuration

Phase 3 (Week 3) — MEDIUM: Monitoring, Data Management, Troubleshooting, Optimization

Phase 4 (Ongoing) — LOWER: Contributing Guidelines

# 2. PHASE 1: HIGH PRIORITY (Week 1)

These three items BLOCK production deployment. Complete all before live trading.

## Task 1: API Reference Documentation

### Current State

9 API routers exist (accounts, analytics, backtests, data, health, logs, papertrades, telegram, wfo)

NO endpoint documentation, request/response examples, or error handling guide

### Deliverable

File: docs/API_REFERENCE.md

### Steps

Read all 9 router files in webapp/api/

For each router, extract: HTTP method, path, query/path/body parameters, success response (with example JSON), error responses

Create Markdown with sections per router. Use tables for endpoint summary, code blocks for examples.

### Success Criteria

All 9 routers documented

Every endpoint has example request/response

Error codes explained

## Task 2: Database Schema Documentation

### Deliverable

File: docs/DATABASE_SCHEMA.md

### Steps

Parse schema_only.sql and identify all tables

For each table document: Purpose, every column (name/type/nullable/default/description), primary & foreign keys, indexes

Create ER diagram in Mermaid format showing all relationships

Document 5+ common query patterns with examples

### Success Criteria

All tables documented with column meanings

ER diagram shows relationships

Common query patterns explained

## Task 3: Deployment & Production Readiness Guide

### Deliverable

File: docs/DEPLOYMENT.md

### Steps

Document 3 environments: dev, staging, production with env vars, DB location, risk limits for each

Write deployment procedure: pre-flight checks, deployment steps, post-deployment validation, rollback procedures

Document backup strategy: when, where, restore test frequency

### Success Criteria

Dev/staging/prod environments fully documented

Deployment checklist created

Backup/restore procedures written

Rollback steps for 3 failure scenarios

# 3. PHASE 2: MEDIUM-HIGH PRIORITY (Week 2)

Complete after Phase 1. These improve development speed and code quality.

## Task 4: Strategy Development Guide

File: docs/STRATEGY_DEVELOPMENT.md

Strategy class skeleton (copy-paste template)

Required methods: generate_signals, filter_by_session

Parameter conventions (all strategies must support): atr_period, tp_atr_mult, sl_atr_mult, use_session_filter, use_partial_tp

Step-by-step: Write → Unit test → Backtest → WFO → Enable

Checklist before enabling (6 items: code review, unit tests, backtest WR > 50%, WFO OOS Sharpe > 1.0, config entry, risk limits)

## Task 5: Testing & Quality Assurance Guide

File: docs/TESTING.md

Testing pyramid: Unit (70%) → Integration (20%) → E2E (10%)

How to write unit tests for strategies (use test_strategy_signals.py as template)

E2E validation checklist (18 items from test_phase_0.py)

Code coverage targets: strategy 100%, engine 90%, API 85%

## Task 6: Configuration Management Guide

File: docs/CONFIGURATION.md

Complete config.yaml reference with ALL fields

strategies.yaml deep dive (how to enable/disable, parameter mapping)

Environment variables & secrets management

Config validation procedures

5 common mistakes & fixes

# 4. PHASE 3: MEDIUM PRIORITY (Week 3)

Complete after Phase 2. These enable operational excellence.

## Task 7: Monitoring, Alerting & Observability Guide

File: docs/MONITORING.md

Health endpoint responses documentation

List all metrics to track (Sharpe, MaxDD, trades/day, execution time, errors)

Alert thresholds by severity (WARNING, CRITICAL, RECOVERY)

Log patterns to watch (ERROR keywords, slow queries, connection failures)

Incident response runbook for 5 scenarios (DB down, no signals, execution delay, P&L mismatch, circuit breaker)

## Task 8: Data Management & Backups Guide

File: docs/DATA_MANAGEMENT.md

Backup schedule & retention policy

How to verify backup integrity (checksum, restore test)

Step-by-step data recovery procedures

Data quality checks (missing bars, duplicates, invalid timestamps)

Historical data management (archival, deletion policies)

## Task 9: Troubleshooting Deep Dive & Case Studies

Expand: docs/TROUBLESHOOTING.md

3 real incident case studies from TRADEPANEL_SKILLS.md (ORB session filter, pip_sizes bug, CronTrigger timezone)

For each: Symptom → Root cause → Fix → Prevention

Debug scripts (log grep patterns, DB diagnostic queries)

Recovery commands for 5 common failure modes

## Task 10: Performance Tuning & Optimization Guide

File: docs/OPTIMIZATION_GUIDE.md

Backtest → WFO workflow (when to use each)

Parameter sensitivity analysis (how to find optimal values)

Overfitting detection (WFO OOS Sharpe should be >= 0.75 × IS Sharpe)

WFO result interpretation (pass criteria: Sharpe >= 1.5, WR >= 65%, trades >= 10)

Tuning priorities (order: WR, then Sharpe, then MaxDD)

# 5. PHASE 4: ONGOING

Task 11: Contributing Guidelines (docs/CONTRIBUTING.md)

Python code style (type hints required, PEP 257 docstrings)

PR process (feature branch → code review → 2 approvals → merge)

Naming conventions and comment standards

Commit message format

# 6. VALIDATION & SUCCESS CRITERIA

## Phase 1 Completion (by end of Week 1)

docs/API_REFERENCE.md — All 9 routers with 3+ endpoints each + examples

docs/DATABASE_SCHEMA.md — ER diagram + all tables documented + 5 query patterns

docs/DEPLOYMENT.md — Dev/staging/prod specs + checklist + rollback procedures

## Phase 2 Completion (by end of Week 2)

docs/STRATEGY_DEVELOPMENT.md — Template + checklist + 2 example strategies

docs/TESTING.md — Unit/integration/E2E guide + coverage targets

docs/CONFIGURATION.md — All fields documented + 5 mistake examples

## Phase 3 Completion (by end of Week 3)

docs/MONITORING.md — Metrics, thresholds, runbooks

docs/DATA_MANAGEMENT.md — Backup, restore, integrity checks

Expanded docs/TROUBLESHOOTING.md — 3 case studies + debug scripts

docs/OPTIMIZATION_GUIDE.md — WFO workflow, overfitting detection

## Phase 4 Completion (Ongoing)

docs/CONTRIBUTING.md — Code style, PR process, commit format

# 7. AGENT WORKFLOW & NEXT STEPS

## For Each Task

Read current state (existing docs, code references)

Create new .md file in docs/ folder

Write clear, actionable sections with examples

Test all code examples (run them to verify accuracy)

Get Leo to review & approve

Integrate into main docs (update README.md, add cross-references)

Commit to git with meaningful message

## If Stuck

API routers unclear? → Read webapp/api/router_*.py and extract endpoints

Database schema unclear? → Query Adminer @ localhost:8080 to inspect tables

Deployment process unclear? → Trace docker-compose.yml and START_DOCKER.bat

Strategy patterns unclear? → Study strategies/rsi_pullback.py, strategies/ema_ribbon_trend.py

When in doubt, ask Leo (leomakhubele@gmail.com) — he has the context

# 8. KEY RESOURCES

Code: F:\REPOS\leo123xxx\TradePanel\

Docs: F:\REPOS\leo123xxx\TradePanel\docs\

Cheat sheet: F:\REPOS\leo123xxx\TradePanel\cheat.md

Adminer (DB browser): http://localhost:8080

Dashboard: http://localhost:3000

API: http://localhost:8000