TradePanel Documentation

Agent Handover & Implementation Guide

# 1. OVERVIEW & PROJECT ASSESSMENT

This handover document provides comprehensive instructions for 11 documentation tasks that close critical gaps in the TradePanel project.

## Why This Matters

Current State: 32 PASS / 44 REVIEW strategies; Phase 8 demo running; live trading ready

Gap: Documentation is fragmented; onboarding takes 1-2 weeks

Goal: Reduce onboarding to 3-5 days; enable fast incident response

## Approach

Implement 11 new documentation files across 4 phases (1 month total)

Phase 1 (Week 1): HIGH priority items that block production

Phase 2 (Week 2): MEDIUM-HIGH priority items that improve quality

Phase 3 (Week 3): MEDIUM priority for operational excellence

Phase 4 (Ongoing): LOWER priority for long-term maintainability

# 2. PHASE 1: HIGH PRIORITY (WEEK 1)

These 3 tasks BLOCK production. Complete all before live trading.

## TASK 1: API Reference Documentation

What: Document all 9 API routers with every endpoint

Why: Frontend/backend integration impossible without endpoint docs

Where: docs/API_REFERENCE.md

How: (1) Read webapp/api/router_*.py files (2) Extract HTTP method, path, params (3) Markdown with tables + code blocks

Success: All 9 routers with 3+ endpoints each; examples + error codes

## TASK 2: Database Schema Documentation

What: Document all tables with ER diagram

Why: New devs can't query DB or understand data flow

Where: docs/DATABASE_SCHEMA.md

How: (1) Parse schema_only.sql (2) List all tables + columns + FK relationships (3) Create Mermaid ER diagram (4) Document 5 common queries

Success: All tables documented; ER diagram; query patterns

## TASK 3: Deployment & Production Guide

What: Document dev/staging/prod environments + deployment checklist

Why: Can't safely deploy to production without this

Where: docs/DEPLOYMENT.md

How: (1) Define 3 environments (env vars, DB locations, risk limits) (2) Deployment procedure (pre-flight, steps, post-validation) (3) Backup & rollback

Success: All envs documented; checklist; backup/restore; rollback for 3 scenarios

# 3. PHASE 2: MEDIUM-HIGH PRIORITY (WEEK 2)

Complete after Phase 1. Improve development speed and code quality.

## TASK 4: Strategy Development Guide

What: Template + step-by-step for creating new strategies

Why: Current strategy implementations are inconsistent; no standard process

Where: docs/STRATEGY_DEVELOPMENT.md

How: (1) Create strategy class skeleton (2) List required methods (3) Document parameters (4) Write Write→Test→Backtest→WFO→Enable workflow (5) Pre-enable checklist

## TASK 5: Testing & Quality Assurance Guide

What: Testing framework and standards

Why: No consistent testing approach; unclear coverage expectations

Where: docs/TESTING.md

How: (1) Define testing pyramid (Unit 70%, Integration 20%, E2E 10%) (2) Unit test patterns (3) E2E checklist (4) Coverage targets

## TASK 6: Configuration Management

What: Complete reference for config.yaml and strategies.yaml

Why: Config fields undocumented; easy to break system with wrong settings

Where: docs/CONFIGURATION.md

How: (1) Document EVERY config.yaml field (2) Explain strategies.yaml format (3) Environment variables & secrets (4) 5 common mistakes & fixes

# 4. PHASE 3: MEDIUM PRIORITY (WEEK 3)

Complete after Phase 2. Enables operational excellence.

## TASK 7: Monitoring & Observability

What: Health checks, metrics, alerts, incident runbooks

Why: Can't detect issues before they blow up trades

Where: docs/MONITORING.md

How: (1) Document health endpoint (2) List metrics to track (3) Alert thresholds (4) Log patterns (5) Runbooks for DB down, no signals, execution delay, P&L mismatch, circuit breaker

## TASK 8: Data Management & Backups

What: Backup/restore procedures + data quality checks

Why: Without documented backups, data loss = unrecoverable

Where: docs/DATA_MANAGEMENT.md

How: (1) Backup schedule & retention (2) Integrity verification (3) Recovery steps (4) Quality checks (5) Archival policies

## TASK 9: Troubleshooting Deep Dive

What: Real incident case studies + debug scripts

Why: When something breaks, teams need recovery commands immediately

Where: Expand docs/TROUBLESHOOTING.md

How: (1) 3 case studies (ORB session filter, pip_sizes bug, CronTrigger) (2) Debug scripts (3) Recovery commands for 5 failure modes

## TASK 10: Performance Tuning Guide

What: Systematic optimization approach

Why: Currently ad-hoc parameter tuning; no overfitting detection

Where: docs/OPTIMIZATION_GUIDE.md

How: (1) Backtest vs WFO workflow (2) Parameter sensitivity analysis (3) Overfitting detection (4) WFO interpretation (5) Tuning priorities

# 5. PHASE 4: ONGOING

## TASK 11: Contributing Guidelines

What: Code style, PR process, naming conventions

Why: Long-term code quality and maintainability

Where: docs/CONTRIBUTING.md

How: (1) Python style guide (2) PR review process (3) Naming conventions (4) Comment standards (5) Commit format

# 6. AGENT WORKFLOW

## For Each Task, Follow This Process

1. Read existing docs and code to understand current state

2. Create .md file in F:\REPOS\leo123xxx\TradePanel\docs\

3. Write clear sections with real code examples

4. Test all examples (they must work!)

5. Request Leo to review

6. Update README.md with links to new docs

7. Commit to git with meaningful message

## If Stuck

API structure unclear? → Read all files in webapp/api/

Database design unclear? → Use Adminer @ localhost:8080 to explore

Deployment process unclear? → Study docker-compose.yml + START_DOCKER.bat

Strategy patterns unclear? → Review strategies/rsi_pullback.py + strategies/ema_ribbon_trend.py

When blocked for >30 min, ask Leo: leomakhubele@gmail.com

# 7. SUCCESS CRITERIA

## Phase 1 Done When

✓ docs/API_REFERENCE.md complete (all 9 routers)

✓ docs/DATABASE_SCHEMA.md complete (ER diagram + tables)

✓ docs/DEPLOYMENT.md complete (envs + checklist + backup)

## Phase 2 Done When

✓ docs/STRATEGY_DEVELOPMENT.md complete (template + workflow)

✓ docs/TESTING.md complete (framework + standards)

✓ docs/CONFIGURATION.md complete (all fields documented)

## Phase 3 Done When

✓ docs/MONITORING.md complete (metrics + runbooks)

✓ docs/DATA_MANAGEMENT.md complete (backup + recovery)

✓ docs/TROUBLESHOOTING.md expanded (case studies)

✓ docs/OPTIMIZATION_GUIDE.md complete (WFO workflow)

## Phase 4 Done When

✓ docs/CONTRIBUTING.md complete (standards)

# 8. RESOURCES

## Project Locations

Root: F:\REPOS\leo123xxx\TradePanel\

Docs: F:\REPOS\leo123xxx\TradePanel\docs\

API code: F:\REPOS\leo123xxx\TradePanel\webapp\api\

Strategies: F:\REPOS\leo123xxx\TradePanel\strategies\

Config: F:\REPOS\leo123xxx\TradePanel\config\

## Tools

Adminer (DB browser): http://localhost:8080

Dashboard: http://localhost:3000

API: http://localhost:8000

Docker: docker-compose ps

## Reference Docs (Existing)

TRADEPANEL_SKILLS.md — Critical patterns & gotchas

TROUBLESHOOTING.md — Known issues

STRATEGIES.md — Strategy catalog

cheat.md — Command quick reference